# Report of the technical Videoconference Bologna - Lisboa, 19.2.2001

## This report is diffused only via e-mail, it can be obtained also from the WEB site http://spring.bologna.enea.it/ishtar, document MG011-019.

## 0. Participants

Piero De Sabbata (Enea)

Giampaolo Benatti (Coin)

Fernando Milhano (Neosis)

Joviano Silva  (Neosis)

Alexandre Yip  (Neosis)

Nuno Fonseca  (Neosis)

Riccardo Redaelli (Hitman)

## 1. Budget of the partners

COIN and Hitman agreed to renounce to a part of their planned budget to allow to move a part of the budet of the project to Neosis that is engaged in the realisation of activities that resulted more heavy than planned. After the meeting Hitman could not reduce its budget but COIN was able to cover the entire amount of budget to be moved to Neosis.

At the end of the project all the adjustments and changes of the total budgets of the partners will be formally approved by the Coordination Committee of the project by all the partners.

It is also decided to accept the proposal of CSC Veneto to reduce the cost of the activities to update  the information system of Hitman (acquisition in portfolio and launch of productive jobs of the ‘Stealth’ system) thanks to an explicit mention of their co-operation in the Ishtar project web site.

Coin and Hitman planned the trainning activities together with the sales personnel of Coin and the equipments for the sales area were defined (an estimated date for trial sales were March 15th, if the system will be available with the fixed bugs and the requested updates).

The trial sales will involve the Coin store in Piazza 5 giornate, Milano, the garment will have a private label of Coin (Luca d’Altieri) and the brand ‘Lanificio Cerruti’ for the fabrics; the Hitman brand will not appear explicitly.

## 2. Final acceptance of the catalogue system

The catalogue is considered completed but some last changes and bugs are required.:

- search by code results as a preference, while there is no lnk to the preference form

- embroided name and initials are alternative items

- some images for personalisation are lacking

- shopping bag: lines from prevoius sessions are mantained but must have a warning

- shopping bag: better management of the shopping bag when there is a change of account

- waistcoats has some problems when it is chosen a size that is not present in the range of the available sizes, drops, statures.

- translations problems

- suit, sizes are displayed incompletely

- adjustments in the printing of the order

- BMA has some problems when measures are forced

- ecc.

The final release of the updated system is planned by Neosis for the Italian version for March 15th.